DARIABANDHA

FINAL MASTER PLAN

Version 2.0 • LOCKED • 22 October 2026

A 3D, lane-based Dariabandha game: one human per player, AI-filled teams, Traditional and Competitive rules, compact matches, and a complete technical build plan.

What this version is. The complete, locked plan. Every open decision from v1.1 has been made by the designer on the owner’s delegation (Section 2). The long match is compacted (Section 1.2). A full technical build plan, content spec, tuning sheet and release plan are added (Sections 22–26). Nothing is left for the owner to decide. Status: LOCKED Build is authorised by owner delegation. Changes go through Appendix D.

| Field | Value |
| --- | --- |
| Purpose | Single source of truth for rules, mechanics, presentation, AI, technology, production and release. |
| Audience | Designer, programmers, artists, sound, UI, QA, producer. |
| Decision labels | LOCKED final decision. CONFIRMED agreed by the owner. SOURCED found in published descriptions (secondary). PROPOSED first-pass value to tune in the prototype. VERIFY rule detail to confirm later; it lives in a data file, so changing it costs almost nothing. |
| Supersedes | v1.1 (22 Oct 2026) and v1.0. |
| Change control | Appendix D. |

# Contents

- 1. Executive summary, compact timing and what changed

- 2. Locked decisions (all made)

- 3. Vision, goals, non-goals and pillars

- 4. Rules research findings

- 5. Control model: one human controls one player

- 6. Rule profiles and match formats (rule sheets)

- 7. Court geometry, lanes and boundaries

- 8. Roles: Sikka, line guards, attackers and officials

- 9. Match flow, tagging, scoring and restarts

- 10. Movement, stamina and game feel

- 11. Controls and camera

- 12. AI specification

- 13. Characters, maps, audio, UI, languages and accessibility

- 14. Multiplayer and competitive integrity

- 15. Platform, performance and technology stack (web 3D)

- 16. Presentation independence and architecture

- 17. Advanced mechanics (Pro ruleset)

- 18. Progression, business model and legal/cultural notes

- 19. QA, testing and acceptance criteria

- 20. Release plan and risks

- 21. Owner actions (tasks only, no decisions)

- 22. Technical implementation plan

- 23. Build order and definition of done

- 24. Content specification

- 25. Tuning constants sheet

- 26. Release and operations

- Appendices A–D

# 1. Executive Summary, Compact Timing and What Changed

Dariabandha (দাড়িয়াবান্ধা) is a traditional Bangladeshi line-guard game: one team guards lanes marked on the ground, the other tries to run through every lane to the back and return without being touched. This plan builds it as a 3D game that runs in a web browser on PC and Android, with one human per player and AI for every other seat.

### 1.1 What changed in v2.0

- Every decision is made. The 37 tick-boxes of v1.1 are now locked choices in Section 2, each with a reason.

- Technology is chosen and justified: a web 3D game (Three.js) with a renderer-free rules engine, because it runs on PC and Android from one code base and can be built, tested and shipped without installing anything (Section 15).

- The long match is compacted (below).

- A full technical plan is added: architecture, data, simulation, AI, rendering, audio, tests, build order, content list, constants and release (Sections 22–26).

### 1.2 Compact timing (final) [[LOCKED]]

The reported 2×25 minute competitive match is far too long for digital play. Matches are compacted; clocks stop during transitions (capped at 6 s) so the shown times are real play time.

| Mode | Match shape | Tie-break | Typical real time |
| --- | --- | --- | --- |
| Quick | 2 halves × 3:30, 30 s break | Golden daan (first point wins) | about 8 min |
| Competitive Standard | 2 halves × 5:00, 30 s break | 2:00, 30 s break, 2:00, then golden daan | about 11 min (up to 16 with tie-break) |
| Traditional (Village Gadi) | First to 5 points, or 8:00 cap (higher score wins) | Golden point | about 6–8 min |
| Pro | Uses Quick or Standard timing | Same | as chosen |

Honest limits of the research. Online descriptions mostly repeat the same text; I could not retrieve the National Recreation Association rulebook or the full University of Dhaka / UNESCO book. The rules here are a coherent, playable interpretation and live in editable data files (profiles), so any later correction is a data change, not a rewrite. The game never claims official status (D35).

# 2. Locked Decisions (All Made)

Every question from v1.1 is answered here. These are final unless changed through Appendix D.

| ID | Topic | Locked choice | Reason |
| --- | --- | --- | --- |
| D1 | Seat choice | Player picks preferred seat/role in the lobby (including a Sikka request); AI fills all other seats. | Gives control, keeps one human = one player. |
| D2 | When eliminated | Spectate teammates with a "returns in…" timer. | Rule-faithful, no body switching. |
| D3 | Disconnect | AI takes the seat; the human can rejoin and retake it. | Matches always finish. |
| D4 | Couch co-op | Not in v1; 2v2 split-screen is a post-launch item. | Shared screens conflict with one human per player. |
| D5 | AI difficulty | Four fixed tiers per team: Easy, Standard, Hard, Expert. | Testable and fair. |
| D6 | Traditional baseline | Village Gadi: a valid tag cancels the daan and swaps sides; 1 point per round trip. | Sourced; distinct from Competitive. |
| D7 | After a point (Traditional) | Same team attacks again. | Rewards success. |
| D8 | Traditional match end | First to 5 points or an 8:00 cap; higher score wins. | Compact, always ends. |
| D9 | Competitive baseline | "Competitive Standard" from the reported NRA-style rules, compacted. | Sourced; never called official. |
| D10 | Half-team attack | Interpretation I1: after an elimination the defending team immediately attacks with half its players. | Literal reading of the Bangla text. |
| D11 | Competitive lengths | Standard (2×5:00) and Quick (2×3:30), both selectable. | Compacted per owner request. |
| D12 | Quick shape | 2 halves × 3:30, 30 s break, golden daan. | Keeps half-based structure. |
| D13 | Clock in transitions | Stops; transition capped at 6 s. | No timer exploits. |
| D14 | Guard on a line | Tag void; guard vacates the lane; attackers may use it for the rest of the daan. | Sourced. |
| D15 | Attacker leaves court | Counts as tagged. | Simple, fair. |
| D16 | Post-touch hold | 0.50 s (30 ticks). | Sourced rule, tuned value. |
| D17 | 6v6 court | Layout A: 5 rows × 2 columns, ten 10×10 ft squares, 15.24 × 6.10 m. | Reconciles the published figures. |
| D18 | Guard placement | Sikka on the spine; 5 line guards on the 4 interior row lines and the back end line; the front end line is unguarded. | Fills 6 players coherently. |
| D19 | Smaller formats | Keep 10 ft boxes: 4v4 = 4 rows (40×20 ft), 2v2 = 3 rows (30×20 ft). | Constant reach-to-box ratio. |
| D20 | Lane width | 0.60 m. | Playable footprint. |
| D21 | On the line | Any foot circle overlapping the line zone. | Matches sourced rule. |
| D22 | Team sizes | Fixed 2v2, 4v4, 6v6. | Custom sizes post-launch. |
| D23 | Stamina | Attackers only; limits sprint only. | Guards are lane-bound. |
| D24 | Tag input | Manual button with a 25° aim-assist cone that never extends reach. | Skill stays; touch stays fair. |
| D25 | Guard camera | Auto lane-aligned, ±25° yaw. | Stable view for lane play. |
| D26 | Advanced mechanics | Separate Pro ruleset; Traditional and Competitive untouched. | Keeps authenticity and fairness. |
| D27 | Platforms | Web: browser on PC and Android, installable as a PWA; one code base. | No install, easy sharing, buildable here. |
| D28 | Technology | Three.js r128 (pinned, cdnjs) + plain JavaScript modules; renderer-free rules engine; Node for tests and the later server. | See Section 15. Replaces the Unity recommendation because I build and test it directly. |
| D29 | Art | Stylised low-poly athletes built procedurally from primitives; no external model files. | Runs on modest phones; no asset pipeline needed. |
| D30 | Online rollout | v1.0 single-player vs AI; v1.1 online casual; v1.2 ranked. | Netcode comes after proven rules. |
| D31 | Ranked | Human-only queues; no ranking against AI. | Integrity. |
| D32 | Officials | Referee and line judges on court, automated calls with reason codes, replay review. | Mirrors real matches. |
| D33 | Languages | Bangla and English; default follows the device language, Bangla if unsure. | Primary audience. |
| D34 | Sikka Shoi call | On in Traditional; off by default in Competitive and Quick (setting). | Regional custom. |
| D35 | Naming | No endorsement claims; profile is called "Competitive Standard". | Avoids implying official status. |
| D36 | Business model | Free, no ads, no purchases; cosmetics are earned by playing. | Fair play; simplest legal footprint. |
| D37 | Prototype first | Yes: grey-box rules prototype is milestone B2. | Resolves feel questions early. |
| L1 | Pro mechanics in v1 | M1 feint, M2 burst cut, M3 guard lunge, M4 pings, M6 stats/replay are in v1. M5 tactics board and M7 drills/ghosts are post-launch. | Keeps scope achievable. |
| L2 | Accounts and data | No accounts, no server and no analytics in v1; settings and progress stay on the device. | Privacy and simplicity. |
| L3 | Android delivery | PWA first; an Android wrapper (Capacitor) is a post-launch option. | Fastest to ship. |
| L4 | Replays | Deterministic: store seed + input stream; replay by re-simulating. | Tiny files, perfect fidelity. |

# 3. Vision, Goals, Non-Goals and Pillars

One-sentence pitch. A faithful, lane-based Dariabandha that brings a Bangladeshi playground game into a polished 3D experience where you control one athlete, and the whole team and court come alive around you.

### Goals

- Preserve the game’s identity: lanes, Sikka, the run through and back, and the tension of a single touch.

- Two rule profiles that never mix consequences: Traditional and Competitive Standard (plus Quick Match).

- You play one player, with AI teammates and opponents good enough that single-player is a real game.

- Legible rules: every decision (tag, foul, score) shows a reason.

- Stable 60 FPS on agreed target hardware, with fair, identical outcomes at any frame rate.

### Non-goals for the first approved build

- No pay-to-win, no stat-affecting cosmetics, no map-specific competitive advantages.

- No uncontrolled physics deciding matches.

- No unrelated sports, weapons, RPG stats or survival systems.

- No advanced abilities inside Traditional or Competitive Standard (they belong to the Pro ruleset only).

- No online ranked play at launch (phased, see D30).

### Design pillars

| Pillar | Meaning | Practical test |
| --- | --- | --- |
| Authenticity | Court, roles and rules are recognisably Dariabandha. | A traditional player can read the court and explain each role. |
| One player, one body | You control exactly one athlete; teammates feel like teammates. | No UI or control lets you command or swap players. |
| Responsiveness | Input is immediate; animation never delays gameplay. | No input is lost during state changes; input-to-action ≤ target in Section 19. |
| Legibility | You can tell what is legal and why a call was made. | Every call shows a reason code and replay. |
| Fair competition | No cosmetic, camera, network or map advantage. | Same situation, same result at 30, 60 and 120 FPS. |
| Scalability | Rules survive 2D, 2.5D and 3D. | Rules tests run with no renderer. |

# 4. Rules Research Findings

Searched on 22 October 2026: English and Bangla Wikipedia, Bangladeshi government education portals, national newspaper features, and snippets of the University of Dhaka / UNESCO book "Traditional Games of Bangladesh". The table separates what is stated from what I inferred.

| Topic | What the sources say | Use in this GDD |
| --- | --- | --- |
| Court size | Field 50 ft × 20 ft; a central lengthwise line 50 ft long, 1 ft wide; "four transverse lines" dividing the court into "ten 10-inch squares"; six transverse lines, 1 ft wide. Wikipedia also notes there is no fixed standard size; one source says 8 or 10 squares. | Used as 50×20 ft. The "10-inch" figure is clearly garbled; reading it as ten squares of 10 ft fits the other numbers (5 rows × 2 columns; 4 interior + 2 end transverse lines). VERIFY D17 |
| Team size | Six per team in the competitive text; elsewhere 2 minimum, 4–5 ideal, up to 8–9; more players means more courts. | 2v2, 4v4, 6v6 fixed (D22). |
| Cross court and vertical court | "Aara court": a strip made by two parallel lines about one "haat" apart; two cross courts side by side form the central "khara (vertical) court"; one defender per cross court; the front defender may use the whole vertical court behind them. | Defines guard lanes and the Sikka spine (Section 7). Front-guard spine access VERIFY . |
| Tag and foot-on-line | A touch within the boundary kills the attacker, but the defender must stay in place afterwards to prove it; touching with a foot on the line makes the tag invalid. A defender who steps on a line must vacate and the attackers may take that court. | Post-touch hold, void tags and vacate rule (Sections 6, 9). SOURCED |
| Scoring | An attacker who enters at the front, passes all courts to the back and returns to the front untouched scores a point called a "game". | Round trip = 1 point in both profiles. SOURCED |
| Match format | Toss decides attack/defence; two halves of 25 minutes with a 5-minute break; a tagged and eliminated player lets the other team attack with half its players; one referee, 6 or 12 "Dariya judges", two scorers; draws replayed 10-1-10 minutes. | Competitive Standard. Half-attack wording VERIFY D10. |
| Village gadi variant | Local name "gadi": box 1 is the main gadi house, box 2 the "nun" (salt) house; toss winner enters box 1; an attacker must go round the nun house and back for one gadi; if a guard standing on his line touches any attacker the daan is cancelled and sides swap. | Traditional profile (D6). Court differs from Layout A; kept as a later preset. SOURCED |
| Sikka and start call | The captain who may use the long central row-line is the "Sikka"; the call "Sikka Shoi" starts play, but some regions do not use it; line-movement rules differ by region (for example Manikganj). | Sikka role, optional start call (D34). Regional presets later. |
| Theme | Attackers "steal salt" up the court and "take it back"; the game is traditionally played on marked flat ground, especially in the monsoon. | Story/atmosphere, rain map flavour. |
| Official rules body | Wikipedia says the National Recreation Association of Bangladesh formulated an accepted rule set. I could not retrieve it. | Obtain it; D35. |

# 5. Control Model: One Human Controls One Player

[[CONFIRMED]] Rule. Every human controls exactly one player for the whole match. A human never controls two players, never commands the team, and never switches to another body. Every other seat is controlled by AI or by another human.

### 5.1 Seats

- Each team has N numbered seats (2, 4 or 6). A seat is a persistent player identity for the whole match: same body, kit, name tag and stats.

- Seats change role by phase: when the team attacks, seats are attackers; when it defends, seats take lane slots (line guards and one Sikka). A human’s player simply changes role with the daan; the human never "picks a different player".

- In the lobby the human states a preferred seat and role preference, including a Sikka request  LOCKED  D1. AI fills every empty seat and adopts the lane assignment the team captain makes.

- The captain is the first human seat on a team (or the AI coordinator if the team has no human). The captain chooses the Sikka and lane assignments between rounds, when the rules allow. A human who does not want the job can hand it to the AI coordinator in the lobby.

### 5.2 Who plays in each format

| Format | Players on court | Max humans | Typical single-player | AI seats then |
| --- | --- | --- | --- | --- |
| 2v2 | 4 | 4 | 1 human + 3 AI | 3 |
| 4v4 | 8 | 8 | 1 human + 7 AI | 7 |
| 6v6 | 12 | 12 | 1 human + 11 AI | 11 |

Because most 6v6 players on court will be AI, AI quality is a gating feature for the whole game (Section 12), not polish.

### 5.3 Elimination, absence and disconnects

- An eliminated or tagged-out human sees a spectate camera following teammates, with a visible "returns at…" label, so they always know when they re-enter  LOCKED  D2.

- If a human disconnects or leaves, AI takes that seat within one daan transition; the human can rejoin and retake it at the next transition  LOCKED  D3.

- No player-to-player "command" system exists in Traditional or Competitive Standard. In the Pro ruleset, a captain may send non-binding pings (Section 17).

- Local couch co-op is out of v1 because one human per player means several humans sharing a camera  LOCKED  D4.

### 5.4 Consequences for design

- Attackers act simultaneously: a human attacker is one runner among several; a team plan is expressed by timing and body language, not commands.

- A human guard is lane-bound and has a different control scheme from an attacker (Section 11).

- Every HUD element is personal: "your role", "your lane", "you return in…".

- Matchmaking and ranked queues must count humans per seat; AI never appears in ranked queues  LOCKED  D31.

# 6. Rule Profiles and Match Formats

Four named profiles exist (all locked). Each has its own version number so replays, tests and tournaments know exactly which rules ran. Profiles never share scoring or tag consequences.

| Profile | Basis | Formats | Length | Tag consequence |
| --- | --- | --- | --- | --- |
| Traditional (Village Gadi) v0.1 | Kaler Kantho feature plus Bangla education portals | 2v2, 4v4, 6v6 | First to 5 points or 8:00 cap | Daan cancelled; sides swap |
| Competitive Standard v0.1 | Reported NRA-style rules (Wikipedia, Jugantor, Teachers Portal) | 6v6 (4v4 and 2v2 scaled) | Standard: 2×5:00 + 30 s break; tie: 2:00-0:30-2:00 then golden daan | Attacker eliminated; half-team counter-attack (D10) |
| Quick Match v0.1 | Your 7-minute choice CONFIRMED | 2v2, 4v4, 6v6 | 2 × 3:30, 30 s break; golden daan | Same as Competitive Standard |
| Pro v0.1 (optional) | Your "advanced mechanics" goal | All | As chosen | Adds mechanics from Section 17; separate ladder |

## 6.1 Traditional (Village Gadi) rule sheet v0.1

| # | Rule | Status |
| --- | --- | --- |
| T1 | A coin toss decides who attacks first. The toss winner chooses to attack. | SOURCED |
| T2 | Guards take their assigned lane strips; the Sikka takes the central spine. Attackers wait outside the front end line. | SOURCED VERIFY D17 D18 |
| T3 | The Sikka may call "Sikka Shoi" to start the daan (audio and text cue), if enabled. | SOURCED D34 |
| T4 | An attacker scores one point ("gadi / game") by entering at the front, crossing every row line to the back, and returning across the front end line without a valid tag. | SOURCED |
| T5 | A guard who touches any attacker while legally inside their lane (no foot on a boundary line) ends the daan. The daan is cancelled and sides swap. | SOURCED |
| T6 | Post-touch hold: the guard must stay legally in place for the hold window (0.50 s) after the touch; stepping on a boundary line inside it voids the tag. | SOURCED D16 |
| T7 | A guard who steps on a boundary line vacates the lane; attackers may use that lane for the rest of the daan. | SOURCED D14 |
| T8 | The Sikka may use the whole spine strip. Whether the front guard may also use the spine behind them is not settled. | SOURCED VERIFY |
| T9 | An attacker who leaves the court is treated as tagged. | PROPOSED D15 |
| T10 | After a point, the same team attacks again (new daan, same roles). | PROPOSED D7 |
| T11 | The match ends when a team reaches 5 points, or at the 8:00 cap when the higher score wins (tie: golden point). | PROPOSED D8 |

## 6.2 Competitive Standard rule sheet v0.1

| # | Rule | Status |
| --- | --- | --- |
| C1 | Six players per team. Officials: one referee, 6 or 12 line judges ("Dariya judges"), two scorers. In the game, judging is automated and shown by on-court officials (D32). | SOURCED |
| C2 | A toss decides who attacks first. | SOURCED |
| C3 | Standard Match: two halves of 5:00 with a 30-second break; sides and roles swap at the half. (The reported 2×25 minute match is compacted for digital play.) | SOURCED VERIFY swap detail |
| C4 | A valid tag eliminates the attacker. | SOURCED |
| C5 | After an elimination the other team may attack with half its players (3 of 6, 2 of 4, 1 of 2). No rounding is needed because team sizes are even. Interpretation I1 is used until an expert confirms it. | SOURCED VERIFY D10 |
| C6 | An attacker who completes the round trip untouched scores 1 game point. | SOURCED |
| C7 | Line violations: a guard who steps on a line voids that tag and must vacate the lane; attackers may use it for the rest of that attack. | SOURCED VERIFY competitive wording |
| C8 | Highest score at the end wins. | PROPOSED |
| C9 | A draw is decided by a tie-break of 2:00, 30 s break, 2:00, then a golden daan if still tied (Standard); a golden daan only (Quick). | SOURCED (structure, scaled) / PROPOSED |
| C10 | The match clock stops during transitions; each transition is capped at 6 seconds. | PROPOSED D13 |
| C11 | Eliminated players return at the start of the next attack unless the verified rule says otherwise. | PROPOSED VERIFY |
| C12 | The Sikka may change between rounds only, never mid-round. | CONFIRMED (v1.0) |
| C13 | If the clock reaches zero mid-action, the action finishes if its tag or run resolves within 2 seconds; otherwise it is void. | PROPOSED |

## 6.3 Quick Match v0.1

Uses Competitive Standard rules with a 7-minute total: two halves of 3:30, a 30-second break between them, and a golden daan if tied (first point wins). Teams of 2, 4 or 6.  CONFIRMED  7 minutes; split is  PROPOSED  D12.

## 6.4 Interpretations of the half-team attack (I1 is locked; others kept for reference)

| Option | How it plays | Risk |
| --- | --- | --- |
| I1 (default) | Attacker tagged: that attacker is out, and the defending team immediately becomes the attacking team with half its players while the original attackers defend. | Play can swap sides very often; needs playtesting. |
| I2 | Attacker tagged: the defending team gets one bonus half-squad attack, then the original attack resumes. | Adds a mini-turn; more complex to explain. |
| I3 | Half of the remaining (not original) players attack after an elimination. | Odd numbers require a rounding rule. |

Whichever is chosen, the match flow in Section 9 stays unchanged: the rules engine receives "tag valid" and returns "next phase".

# 7. Court Geometry, Lanes and Boundaries

### 7.1 Units and reference court

All internal measurements are in metres; feet appear only to quote sources. The reference court is 50 × 20 ft = 15.24 × 6.10 m, five rows of 10 ft (3.05 m), each row split by the spine into two 10 × 10 ft squares.  PROPOSED  D17

Figure 1. Candidate 6v6 court (Layout A). Guard positions are a placeholder until D18 is settled.

### 7.2 Scaling to 2v2 and 4v4

v1.0 shrank the court proportionally (24 × 12 ft and 36 × 16 ft). That would shrink boxes and break the balance between tag reach and box width. v1.1 keeps the box at 10 × 10 ft and removes rows instead.  PROPOSED  D19

Figure 2. Same box size in every format.

| Format | Rows | Court (ft) | Court (m) | Guards (non-Sikka) |
| --- | --- | --- | --- | --- |
| 6v6 | 5 | 50 × 20 | 15.24 × 6.10 | 5 + Sikka |
| 4v4 | 4 | 40 × 20 | 12.19 × 6.10 | 3 + Sikka |
| 2v2 | 3 | 30 × 20 | 9.14 × 6.10 | 1 + Sikka |

Court width and lane layout for 2v2 and 4v4 are tuning parameters; they must be tested for attacker success rate (Section 12.5), not just visual appeal.

### 7.3 Lanes and legal regions

| Role | Legal region | Notes |
| --- | --- | --- |
| Attacker | Whole court inside the sidelines and end lines. | Leaving the court is treated as a tag (T9). |
| Line guard | Own cross-court strip: a lane of width LW running across the court between two boundary lines. | LW = 0.60 m default (D20). Guard may move along the strip only. |
| Sikka | The central spine strip (the "khara court"), width 2 × LW, full court length. | Spine access for the front guard is VERIFY (T8). |
| Vacated lane | Any lane whose guard stepped on a line: open to attackers for the rest of the daan. | Sourced. |

### 7.4 Boundary rule

- A line is a zone: the line’s visual half-width around its centreline (default 0.05 m each side).

- A guard’s position is two foot circles (radius 0.07 m). If any foot circle overlaps a boundary line zone of their own lane, they are "on the line"  LOCKED  D21.

- Teammates (guards and Sikka) do not block each other in lanes; where lanes intersect they may overlap, so no one can be trapped by a teammate.

- Court lines are gameplay data first and art second. All maps use identical line data for a given format.

# 8. Roles: Sikka, Line Guards, Attackers and Officials

| Role | Goal | Powers and limits |
| --- | --- | --- |
| Attacker | Run through every row to the back and return to the front; score a point. | Free movement on court; can sprint (stamina, D23); cannot tag; eliminated or cancelled by a valid tag. |
| Line guard | Touch attackers who cross their lane. | Moves only along own lane strip; manual tag; must remain off the lines; tag needs a post-touch hold. |
| Sikka | Control the spine and anchor the defence. | May use the whole spine strip; same tag rules; clearly marked by an armband and HUD label. |
| Referee and judges | Make visible, consistent calls. | Automated decisions shown with reason codes; cosmetic on-court presence; replay review (D32). |

- Sikka changes only between rounds, never mid-round; role state changes atomically at transitions  CONFIRMED .

- The Sikka marker must not hide lines or leak hidden information.

- No extra attacker abilities exist in Traditional or Competitive Standard. Anything else lives in the Pro ruleset (Section 17).

# 9. Match Flow, Tagging, Scoring and Restarts

Figure 3. Match state machine (rules engine, no animation dependencies).

### 9.1 Simulation and timing

- Fixed simulation tick: 60 Hz (16.67 ms); rendering interpolates. Online server tick starts at 30 Hz with 60 Hz client simulation (Section 14).  PROPOSED

- All rule windows are defined in ticks (for example the 0.50 s hold = 30 ticks) so results are identical at 30, 60 and 120 FPS.

- Same inputs and starting state must produce the same rule outcome; the event log records every call with a reason code.

### 9.2 Valid tag algorithm (no code)

- Eligibility: match is live; attacker is on court and not already tagged; guard is not in recovery from a missed tag.

- Position: the guard’s foot circles are inside their own lane (not on the line zone) at the tick of contact.

- Contact: the guard’s hand reach segment overlaps the attacker’s capsule during the tag’s active window.

- Hold: the guard stays legally inside their lane for the hold window; a line step in the window voids the tag (call: "TAG VOID: FOOT ON LINE").

- Resolution: first valid contact in tick order wins; ties at the same tick are broken by smaller reach distance, then lower seat number (deterministic, logged).

### 9.3 Event priority

Pause or match-state check → legal-position validation → tag eligibility → contact resolution → hold validation → scoring or turn consequence → presentation.  PROPOSED  Animation, camera and UI never decide an outcome.

### 9.4 Fouls and edge cases

| Event | Resolution (v1.1 proposal) |
| --- | --- |
| Guard on a boundary line at contact | Tag void; guard vacates lane (D14); reason code shown. |
| Simultaneous tag and line step | Contact tick versus line-step tick: earlier wins; same tick means the line step wins (guard faulted). |
| Two guards touch one attacker | First valid contact in tick order; tie rule in 9.2; both logged. |
| Body collision | Only blocks movement; never counts as a tag. |
| Attacker leaves court | Treated as tagged (D15). |
| Disconnect or pause | AI takes the seat (D3); online matches cannot be paused by one player; offline pause freezes the simulation. |
| Clock reaches zero during action | Rule C13 (2 seconds to resolve). |
| Score dispute | Automated rules engine is final; event log and replay review (D32). |

### 9.5 Transitions and scoring

- Transitions freeze input, show the reason ("TAGGED", "POINT", "FOOT ON LINE", "TIME"), reset only required positions, and cap at 6 s with the match clock stopped (D13).

- Scoring table: Traditional = point per round trip (T4); Competitive/Quick = game point per round trip (C6). Tag consequences differ by profile (T5 vs C4/C5) and are never mixed.

# 10. Movement, Stamina and Game Feel (First-Pass Numbers)

Movement is natural but rule-bound: the legal region decides where you may go; the controller decides how you get there. Animation never changes speed. All values are  PROPOSED  starting points for the grey-box prototype (D37) and must be tuned by playtests.

| Parameter | Attacker | Guard / Sikka (along lane) |
| --- | --- | --- |
| Walk / jog speed | 1.6 / 3.2 m/s | 1.6 / 2.8 m/s |
| Run speed | 5.0 m/s | 4.2 m/s (max along lane) |
| Sprint speed | 6.4 m/s (stamina-limited) | None |
| Time to run speed | 0.30 s | 0.10 s |
| Stop time | 0.20 s | 0.08 s |
| 180° turn | 0.45 s at sprint; 0.20 s at run | Instant reversal along lane |
| Tag reach | n/a | 0.90 m from body centre (about 1.2 m to attacker centre with 0.30 m capsule) |
| Tag timing | n/a | Wind-up 0.10 s, active 0.15 s, recovery 0.30 s; guard speed ×0.5 during tag |
| Post-touch hold | n/a | 0.50 s (D16) |

### 10.1 Stamina (attackers only)

100 units. Sprint costs 18 per second; recovery is 10 per second while jogging and 16 per second standing. At 0 the attacker cannot sprint until stamina reaches 25; run speed never drops. No effect on turning, tagging, collision or reach.  LOCKED  D23

### 10.2 Rules for feel

- Diagonal input is never faster than cardinal.

- At lane edges, movement slides along the legal edge without jitter; a sprint cannot cross a restricted line.

- Surface type changes sound and visuals only, never speed, stopping distance or reach in any ranked mode.

- Short hit-stop (about 60 ms) on a valid tag is allowed for impact; it does not change the simulation.

- Sanity check: crossing a 0.60 m lane takes a sprinting attacker about 0.19 s (1.2 m = lane plus capsule diameter, ÷ 6.4 m/s), shorter than tag wind-up plus active time (0.25 s). So an attacker who reads the guard’s position can beat a mistimed tag, which is the intended tension.

# 11. Controls and Camera

Fix from v1.0: the control tables had no tag input. Tag is now a primary action on every platform.

### 11.1 Role-specific control schemes

- Attacker: free movement relative to the camera; sprint; no tag. Pro adds feint and burst cut (Section 17).

- Line guard / Sikka: any stick or key direction is projected onto the lane axis, so left/right on screen is always along the lane; tag button; no sprint. Lane-aligned auto camera  LOCKED  D25.

- Spectate (eliminated): cycles through teammates; no gameplay input.

### 11.2 Defaults

| Action | PC | Mobile | Controller (later) |
| --- | --- | --- | --- |
| Move / lane move | W A S D | Left virtual joystick (movable, resizable) | Left stick |
| Camera (attacker) | Mouse | Drag in right-hand zone | Right stick |
| Sprint (attacker) | Left Shift (hold or toggle) | Button above the tag button | Left trigger |
| Tag (guard) | Left mouse or E | Large right-thumb button | Right trigger |
| Ping (Pro, captain) | Q (radial) | Long-press ping button | D-pad |
| Scoreboard / rules | Tab | Top-corner icon | Select |
| Pause | Esc (offline only) | Pause icon (offline only) | Start |

- Tag has a 25° aim-assist cone that only helps choose a target already within reach; it never extends reach  LOCKED  D24.

- Mobile layouts: left-handed mode, adjustable opacity and size, controls never cover lane intersections.

### 11.3 Camera

- Third-person only  CONFIRMED . Default attacker camera: 5.0 m behind, 2.8 m high, pitch about −22°, field of view 70° (ranked uses a fixed field of view and one maximum zoom).  PROPOSED

- Guard camera looks from behind the guard toward the attackers’ approach, auto-aligned to the lane with at most ±25° yaw adjustment.

- Small courts (2v2, 4v4) use per-format camera presets so the court stays readable.

- Camera never changes collision, reach or legal region, and never reveals hidden information. No heavy shake or motion blur; a reduced-motion option exists.

# 12. AI Specification

With one human per player, AI controls most seats in single-player and fills any empty seat online. AI uses the same movement, lanes, stamina, tag reach and rules as humans. It never cheats on speed or reach; difficulty comes only from perception, timing and decision quality.

### 12.1 Layers

| Layer | Responsibility |
| --- | --- |
| Perception | Reads positions and velocities with a reaction delay (see tiers). No knowledge of hidden state. |
| Team coordinator | Per team: lane and Sikka assignment, attack order, which runner goes first, decoy timing. |
| Attacker brain | Plans routes over the lane graph, chooses gaps, times crossings, decides when to sprint. |
| Guard brain | Predicts crossing points, positions along its lane, decides when to tag, avoids stepping on lines with a safety margin. |
| Execution | Produces the same inputs a human would (move vector, sprint, tag). |

### 12.2 Difficulty tiers (set per team) [[LOCKED]] D5

| Tier | Reaction delay | Prediction | Mistakes | Notes |
| --- | --- | --- | --- | --- |
| Easy | 350–450 ms | Short | Frequent line steps and mistimed tags | Learning mode |
| Standard | 250–350 ms | Medium | Occasional | Default |
| Hard | 180–250 ms | Long | Rare | Uses gaps and decoys |
| Expert | 150–200 ms | Long + pattern memory | Very rare | Adapts to player habits within a match only |

### 12.3 Fairness and quality rules

- No rubber-banding or hidden bonuses; no ranking against AI (D31).

- AI decisions are seeded and loggable so tests are repeatable.

- AI never acts in transition states; AI takes over disconnected humans within one transition.

- AI must keep guards off boundary lines except by designed mistakes on lower tiers.

### 12.4 Teammate behaviour you can feel

- AI teammates attack and defend in varied, believable patterns, not a visible script.

- When you are an attacker, AI teammates run decoys and staggered entries so your run feels like part of a plan.

- When you are a guard, the Sikka AI covers the spine according to the attackers’ positions.

### 12.5 Balance targets [[PROPOSED]]

At equal tier, the share of daans where an attacker completes a round trip should land between 30% and 45% in every format and map. If a format is outside that band, change court width, lane width or tag timing, not AI cheating.

# 13. Characters, Maps, Audio, UI, Languages and Accessibility

### 13.1 Characters and presentation

- Stylised low-poly athletes built procedurally from primitives, readable at play distance  LOCKED  D29.

- Preset roster plus face, hairstyle, skin tone and kit; cosmetics never affect speed, reach, collision size or hitboxes.

- Team contrast uses colour, pattern and shape, plus a distinct Sikka armband.

- Animations never delay gameplay: idle, walk/jog/run/sprint, start/stop, turns, tag attempt and recovery, point reaction, foul acknowledgement, round start and end.

- On-court referee, line judges and scorers’ table with whistle and hand-signal animations (D32).

### 13.2 Maps and surfaces

| Map | Identity | Constraint |
| --- | --- | --- |
| School playground | Modest surroundings, chalk lines on earth and worn grass. | Identical court data in every map. |
| Village field | Open rural field, monsoon-green atmosphere. | No prop blocks lines or camera. |
| Competitive arena | Clean tournament lighting and framing. | Crowd and effects never distract. |

- Surface is compacted earth, worn grass and chalk lines  CONFIRMED ; it changes visuals and audio only.

- Daylight, afternoon, evening floodlights, overcast, and optional light rain, all with the same movement, stamina and reach. Lines must stay visible at gameplay camera height and on low settings.

### 13.3 Uniforms

Casual kits for Traditional; professional kits with numbers for Competitive and Quick. Kits never change hitboxes or visibility.

### 13.4 UI and HUD

- Personal HUD: your role and lane, who is Sikka, daan or half-team state, score, clock (Competitive/Quick), subtle stamina bar when relevant, call banners with reason codes.

- Menus: Play, mode (Traditional, Competitive, Quick, Pro), format, map, kit, rules summary, ready check, match, results, rematch.

- Rules screen shows the active profile name and version before every match.

### 13.5 Audio

- Surface-dependent footsteps; clear cues for tag, void tag, point, foul and transition; optional ambience; optional start call "Sikka Shoi" (D34).

- Every audio cue has a visual or text equivalent; crowd and music never mask cues.

### 13.6 Languages and Bangla text

- Bangla and English UI  LOCKED  D33, with a glossary-controlled terminology list (Appendix A).

- Test Bengali text shaping (conjuncts, line breaks, font fallback) in the chosen engine in the first prototype, before UI work scales.

- Subtitles for key cues; text sizes scale; avoid text baked into textures.

### 13.7 Accessibility and onboarding

- UI scale, text size, control remapping, adjustable camera sensitivity, reduced motion, colour-independent team identification.

- Tutorial: read the lanes, spot the Sikka, move legally as attacker and as guard, tag and hold, sprint and stamina, understand a call. It uses the active profile’s rules, is skippable, and includes practice drills against AI.

# 14. Multiplayer and Competitive Integrity

### 14.1 Phased rollout [[LOCKED]] D30

| Phase | Scope | Why |
| --- | --- | --- |
| 1 | Single-player vs AI, all modes and formats, tutorial and drills | Delivers the game, proves rules and AI. |
| 2 | Online casual: humans fill seats, AI fills the rest, private lobbies | Tests netcode without ranked pressure. |
| 3 | Ranked: human-only queues for Quick and Full | Needs mature netcode and tested reconnect rules. |

### 14.2 Authoritative model

- Server-authoritative: positions, tags, holds, scores, timers and roles are decided on the server; clients send input only.

- Server tick starts at 30 Hz, client simulation 60 Hz with prediction and about 100 ms interpolation; reconcile to server state without changing rule logic.  PROPOSED

- Tag lag compensation rewinds guard and attacker positions by at most 120 ms of client latency; beyond that, tags resolve at server time.  PROPOSED

- Input redundancy and short input buffers protect against packet loss; the event log records every call.

### 14.3 Disconnects and fair play

- AI takes a disconnected seat within one transition; the human can rejoin and retake it (D3). A team with no connected humans forfeits after 60 seconds.

- A disconnect cannot reverse a valid tag, point or foul.

- No client authority over score, stamina, speed or reach; server validates inputs; reports and basic anti-cheat arrive before ranked.

- Ranked uses fixed camera limits, visible settings before match start, and no cosmetic gameplay effects.

# 15. Platform, Performance and Technology Stack (Web 3D)

Change from v1.1. v1.1 recommended Unity. Because I will build and test the game directly, the stack is now a web 3D game: it runs in a browser on PC and Android, installs as a PWA, needs no store to share, and every part of it can be run and tested here. LOCKED D27 D28

### 15.1 Stack

| Layer | Choice | Why |
| --- | --- | --- |
| 3D rendering | Three.js r128 (UMD, pinned, from cdnjs; local copy as fallback) | Mature, small, mobile-friendly WebGL; no build step. |
| Language | Plain JavaScript ES modules with JSDoc type comments | No compile step; testable in Node. |
| Rules, court, simulation, AI | Pure JS modules with no browser or Three.js imports | Runs headless in Node for tests and the later server. |
| UI | HTML/CSS overlay (HUD, menus, touch controls) | Crisp text, Bangla shaping handled by the browser. |
| Audio | Web Audio API, all sounds synthesised | No audio files to license or load. |
| Storage | localStorage for settings, stats and unlocks | No server in v1. |
| Tests | Node built-in test runner | Zero dependencies. |
| Online (v1.1+) | Node + ws, authoritative server running the same rules modules | Reuses the tested rules. |
| Packaging | Single index.html plus a few files; PWA manifest and service worker | Simple hosting and offline play. |

### 15.2 Targets and budgets [[PROPOSED]]

| Tier | Reference device | Target |
| --- | --- | --- |
| Mobile M1 | Mid-range Android phone, about 2021 or newer, 4 GB RAM, Chrome | 60 FPS, render scale up to 0.85× devicePixelRatio, Balanced preset |
| Mobile M0 | Older/low-end phone | 30 FPS floor on Low preset, still fully playable |
| PC P1 | Integrated graphics laptop | 60 FPS at 1080p, Low or Competitive preset |
| PC P2 | Dedicated GPU | 120 FPS where the display allows, High preset |

- Budgets: frame time 16.6 ms; ≤ 150 draw calls on Low; characters ≤ 1,500 triangles each (12 players ≈ 18k); total scene ≤ 60k triangles; JavaScript heap ≤ 200 MB; first load ≤ 2 MB of code plus the 160 KB Three.js file; start-up under 3 s on M1.

- Dynamic resolution: if the 30-frame average exceeds 18 ms, lower the render scale by 0.05 down to 0.6×; raise it again when under 14 ms.

- Quality presets: Low (no shadows, no crowd, simple lines), Balanced (1024 shadow map, sparse crowd), High (2048 shadow map, full crowd, rain particles), Competitive (Balanced visuals with a fixed camera and effects off). Lines, role markers and tag feedback exist at every preset.

### 15.3 Why not a game engine?

A full engine (Unity, Unreal, Godot) would give editors and asset tools, but I cannot run or test them in this environment, and the game’s core is rules and AI rather than heavy art. The architecture keeps the rules engine free of rendering, so a later port to another engine reuses the tested rules and data.

# 16. Presentation Independence and Architecture

The rules must run identically in 2D, 2.5D and 3D presentations and in headless tests. Systems own only their stated jobs.

| System | Owns | Must not own |
| --- | --- | --- |
| Rules profile | Legal actions, scoring, tag consequences, fouls, restarts (versioned data) | Rendering, camera, cosmetics |
| Court model | Dimensions, lanes, regions, line zones, role permissions | Textures and decoration |
| Seat and lobby | Seats, humans vs AI, captain, rejoin | Gameplay outcomes |
| Match state | Teams, roles, phase, clock, score | Animation as truth |
| Movement controller | Input to intended motion within legal regions | Scoring or tags |
| Collision | Body blocking only | Tag or score decisions |
| Tag validator | Eligibility, position, contact, hold, tie-breaking | Mesh or animation |
| AI | Perception, coordination, brains, execution | Rule outcomes or hidden advantages |
| Officiating | Call reason codes, replay data, review | Changing rules |
| Presentation / UI | Rendering, camera, effects, HUD, audio | Authoritative state |
| Network adapter | Replicate input and state | Client authority |
| Telemetry / event log | Consented, minimal diagnostics and replays | Personal data beyond need |

- Rules, court, stamina, timings and profiles are data, versioned, with named units.

- Rules tests run with no renderer. Input recordings give replays and bug reproduction.

- Variants (2D, 2.5D, stylised) change presentation only; any rule change makes a new named profile.

# 17. Advanced Mechanics (Pro Ruleset)

Pro v0.1 is a separate profile with its own queue and leaderboard. Traditional, Competitive Standard and Quick stay pure.  LOCKED  D26 L1

| ID | Mechanic | How it works (first pass) | Status |
| --- | --- | --- | --- |
| M1 | Feint (attacker) | 0.2 s fake step, no speed change, 3 s cooldown; baits guards to commit tags. | In v1 |
| M2 | Burst cut (attacker) | 0.15 s direction snap costing 15 stamina; no teleport. | In v1 |
| M3 | Guard lunge | Reach +0.35 m during the active window; recovery +0.35 s; 4 s cooldown. | In v1 |
| M4 | Captain pings | Go, hold, decoy, watch left/right: non-binding hints shown to teammates; AI treats them as weak hints. | In v1 |
| M5 | Tactics board | Before a daan: attack order, decoys, Sikka and lane assignment. | Post-launch |
| M6 | Stats and replay | Tag success rate, line faults, circuits, heatmaps, free-camera replay. | In v1 |
| M7 | Drills and ghosts | Practice drills and ghost runs of your best attempt. | Post-launch |

Any mechanic is optional, cosmetic-neutral, defined in data, and covered by tests. Anything that changes tag legality exists only in Pro.

# 18. Progression, Business Model and Legal/Cultural Notes

- Progression  LOCKED : profile level from match XP (play, scoring, clean play with no line faults). Levels unlock cosmetics only: kits, hairstyles, faces, armbands, celebration emotes. Nothing affects speed, reach, camera or rules.

- Business model  LOCKED  D36: free, no ads, no purchases, no accounts in v1.

- Naming: never imply endorsement by the National Recreation Association of Bangladesh or any federation (D35). The About screen credits traditional sources and states that rules are an interpretation.

- Culture: respectful representation; correct Bangla terms (Appendix A); no stereotyped characters or commentary.

- Privacy and safety: no personal data collected in v1; no chat in v1; online phases add minimal, consented diagnostics and preset quick-chat only (no free text) because children traditionally play.

- Local variants: regional presets (for example Manikganj line rules) are added later as new profile files after verification.

# 19. QA, Testing and Acceptance Criteria

### 19.1 Rule tests

- Each rule in Section 6 (T1–T11, C1–C13) has an automated test with no renderer.

- Foot-on-line, post-touch hold, simultaneous events and tie-breaks give identical results at 30, 60 and 120 FPS.

- Seat and role rules: one human, one player; no switching; Sikka changes only between rounds; disconnect hands the seat to AI.

- Traditional and Competitive consequences never mix; scaling gives correct players and courts in 2v2, 4v4 and 6v6.

### 19.2 Movement, AI and UX tests

- Diagonal speed, boundary jitter, trapped-player and stamina tests.

- AI: seeded matches reproduce; each tier hits its reaction range; attacker success stays in the 30–45% band (12.5); guards respect lines.

- Team and Sikka identifiable on all maps and lighting; lines visible on every preset; camera readable at court edges in every format; Bangla text renders correctly.

### 19.3 Measurable acceptance

| Area | Ready when |
| --- | --- |
| Rules | Verified or explicitly accepted rule sheets for each profile and team size; all VERIFY items resolved or logged as accepted risks. |
| Court | Approved diagrams and data for 2v2, 4v4, 6v6 and legal regions. |
| Feel | Grey-box prototype playtested by the owner and any available testers; Section 25 numbers tuned and then frozen for v1.0. |
| AI | All four tiers playable; balance band met; no rule violations by AI except designed mistakes. |
| Performance | Meets Section 15 targets on reference devices in the worst-case scene; no recurring frame spikes. |
| Network (phase 2+) | Tag disputes under realistic latency and packet loss resolve consistently and are explained. |
| Approval | Owner receives each build with its test report (Section 23). |

# 20. Release Plan and Risks

| Release | Contents | Done when |
| --- | --- | --- |
| v1.0 | Single-player vs AI: Traditional, Standard, Quick, Pro; 2v2/4v4/6v6; 3 maps; AI tiers; tutorial; Bangla/English; replays; PWA | Section 19 acceptance met |
| v1.1 | Online casual: lobbies, humans fill seats, AI fills the rest, rejoin | Network acceptance met |
| v1.2 | Ranked human-only queues, reports, basic anti-cheat | Reconnect and integrity policy tested |
| v1.3+ | Tactics board, drills and ghosts, 2v2 couch co-op, regional presets, official-rule verification pass | Per item |

### 20.1 Risks

| Risk | Mitigation |
| --- | --- |
| Rules vary by region; sources are secondary | Rules are data profiles; show profile version in game; later verification changes data only. |
| Court layout inferred from garbled text | Layout and guard placement are parameters in the court data; changing them needs no code change. |
| AI quality | AI is milestone B4 with soak tests and the 30–45% balance band. |
| Mid-range mobile performance | Low-poly art, dynamic resolution, presets, early device checks. |
| Browser differences (iOS Safari, old Android WebView) | Feature detection, conservative WebGL use, Low preset fallback, test matrix in Section 19. |
| Netcode difficulty | Phased rollout; rules engine reused on server. |
| Scope creep | Anything outside this plan needs a change-control entry. |

# 21. Owner Actions (Tasks Only, No Decisions)

The game ships on the locked defaults even if none of these are done. They are things only the owner can do.

☐  Play each build and send notes on feel (too fast, too slow, unfair tag, unclear rule).

☐  Optional: share a video of a real Dariabandha match, or introduce a local player, so rule details marked  VERIFY  can be checked later.

☐  Optional: request the official rulebook from the National Recreation Association of Bangladesh.

☐  When ready to publish: create hosting and, if wanted, store accounts and signing keys (Section 26).

☐  Approve the About/credits and privacy text before public release.

# 22. Technical Implementation Plan

### 22.1 Repository layout

| Path | Contents |
| --- | --- |
| index.html, manifest.webmanifest, sw.js | Entry page, PWA manifest, service worker. |
| src/rules/ | profiles.js (data), engine.js (events in, consequences out), tag.js (validator), scoring.js. |
| src/court/ | court.js (parametric court from rows and lane width), regions.js (legal regions and line zones). |
| src/sim/ | loop.js (fixed tick), movement.js, stamina.js, collision.js, rng.js, state.js, replay.js. |
| src/ai/ | perception.js, coordinator.js, attacker.js, guard.js, tiers.js. |
| src/render/ | scene.js, court-mesh.js, characters.js (procedural athletes and animation), officials.js, camera.js, fx.js, quality.js. |
| src/ui/ | hud.js, menus.js, touch.js, settings.js, tutorial.js, i18n.js (bn.json, en.json). |
| src/audio/ | synth.js (whistle, steps, slap, crowd, UI sounds). |
| src/main.js | Wires modules; mode setup; game loop. |
| tests/ | rules.test.js, tag.test.js, movement.test.js, determinism.test.js, ai-soak.test.js. |
| server/ (v1.1) | Node ws authoritative server importing src/rules and src/sim. |

### 22.2 Simulation loop

- Fixed 60 Hz accumulator; at most 5 steps per frame; rendering interpolates between the last two states.

- System order each tick: match-state gate → collect inputs (human, AI, replay) → movement → collision separation → tag windows and hold → boundary checks → rules engine events → scoring and phase changes → event log.

- Input is a small struct per player per tick: move vector, sprint, tag, ping, feint, cut, lunge. Seeded RNG (mulberry32) is used only where randomness is designed (AI mistakes, toss).

- State hashing: a hash of all gameplay state every 60 ticks supports determinism tests and later network checks.

### 22.3 Data models (fields)

| Model | Key fields |
| --- | --- |
| Profile | id, version, name, formats, halves, halfTicks, breakTicks, tiebreak, tagConsequence, scoring, halfAttackRule, capTicks, rule flags (spine for front guard = false, vacateOnLine = true). |
| Court | rows, boxSize, width, laneWidth, lineHalfWidth, lanes[] (axis, offset, owner role), spine strip, end lines, sidelines. |
| Player | seat, team, controller (human/AI/replay), role, position, velocity, facing, stamina, state, cooldowns, appearance (cosmetic only). |
| Match | profile, format, phase, tick, clock, halves, score, attackerTeam, eliminated[], pending tag, event log. |

### 22.4 Movement and collision

- Kinematic movement (no physics engine): velocity approaches target velocity with the acceleration and stop times in Section 25; diagonal speed is normalised.

- Guards: input is projected onto the lane axis and clamped to the strip, so line steps happen only by design (AI mistakes) or at lane ends when a human overshoots.

- Attackers collide with guards and each other using soft circle separation (maximum correction per tick) so nobody is trapped; teammates in lanes never block each other.

- Court edge: attackers crossing a sideline or end line outside the allowed return are tagged by rule (D15).

### 22.5 Tag validator

Implements Section 9.2 exactly: eligibility, foot-circle position test, reach-segment versus attacker capsule overlap during the active ticks, hold window, deterministic tie-break (earlier tick, then smaller distance, then lower seat). Output is an event with a reason code that the HUD, officials, audio and replay all consume.

### 22.6 AI implementation

- Perception: each AI reads a delayed snapshot (ring buffer of recent states) of the tier’s reaction ticks; it never reads current hidden state.

- Guard brain: predicts each attacker’s crossing point with linear extrapolation over the tier’s horizon, moves along the lane to cover the nearest predicted crossing, starts a tag when the predicted attacker enters reach at the active window, and keeps a margin from line zones (smaller margin and random slips on lower tiers).

- Attacker brain: for each row it scores candidate crossing points by distance from the nearest guard’s reach envelope plus the guard’s turning cost, commits to the best gap, sprints when the gap is open and stamina allows, and aborts or feints when the guard commits early (feints only in Pro).

- Coordinator: staggers entry times and decoys, assigns Sikka and lanes when the captain is AI, and reassigns when a lane is vacated.

- Soak test: thousands of headless AI-vs-AI matches per format must stay in the 30–45% round-trip band and produce zero illegal AI moves.

### 22.7 Rendering

- Procedural athletes from capsule, sphere and box primitives with a skeleton of nested groups; procedural idle, walk, run, sprint, tag reach, stumble, celebrate animations driven by speed; kits, skin tone, hair and armband applied as colours and simple canvas textures.

- Court as flat planes: earth texture generated on a canvas, worn-grass patches, chalk lines drawn from the court data (so lines can never disagree with rules).

- Maps differ by props, palette and lighting only (Section 24). Crowd uses instanced low-poly figures on Balanced and High.

- Camera rigs per Section 11 with per-format presets, smoothing and ground/edge avoidance.

### 22.8 UI, input, audio, localisation

- DOM overlay for HUD, menus and calls; touch controls use pointer events with a movable joystick and large tag and sprint buttons; keyboard and gamepad via the browser Gamepad API.

- i18n: all strings in bn.json and en.json, no text in textures; Bangla uses the system Bengali font via a safe font stack.

- Audio: oscillator and noise synthesis for whistle, footsteps by surface, tag slap, void-tag buzz, crowd bed, UI blips; a master volume and category sliders; all cues also appear visually.

### 22.9 Replays and persistence

A replay file is the profile id and version, format, map, seats and AI tiers, seed, and the per-tick input stream, compressed to a few KB per minute. Replaying re-simulates the match. Settings, stats, XP and unlocks are stored in localStorage with a schema version and a safe reset.

### 22.10 Online design (v1.1)

- Node ws server runs the same rules and simulation modules at 30 Hz; clients send inputs with sequence numbers and run client-side prediction at 60 Hz.

- Snapshots at 15 Hz with about 100 ms interpolation; reconciliation snaps or smooths without altering rule events.

- Lag compensation for tags is capped at 120 ms; lobbies fill unfilled seats with AI; disconnect handling per Section 14.

# 23. Build Order and Definition of Done

Each step is built, tested and delivered to the owner before the next begins. Every step ends with a runnable build and its automated test results.

| Step | What is built | Definition of done |
| --- | --- | --- |
| B1 Rules core | Court model, profiles, rules engine, tag validator, scoring, deterministic simulation, replay recorder, tests | All rule tests (T1–T11, C1–C13) green; determinism and frame-rate tests green; runs headless in Node |
| B2 Grey-box game | Browser scene with capsule players, court lines, movement, stamina, camera, keyboard and touch input, basic HUD | Playable 4v4 vs inactive AI; feel checked against Section 25 numbers |
| B3 Match flow | Full tag/hold/vacate flow, scoring, transitions, halves, clock, tie-breaks, call banners with reason codes | A complete Quick and Traditional match is playable start to finish |
| B4 AI | Perception, guard, attacker, coordinator, four tiers, drop-in AI for disconnects, soak tests | Balance band met; no illegal AI moves in soak runs |
| B5 Modes and menus | All profiles and formats, lobby/seat selection, spectate, settings, i18n (Bangla/English), results screen, XP and unlocks | Every menu path works on desktop and phone layouts |
| B6 Presentation | Procedural athletes and animation, referee and judges, three maps, time of day, rain, audio synthesis, replay viewer, Pro mechanics M1–M4, M6 | Looks and sounds complete; Pro rules covered by tests |
| B7 Tutorial and polish | Interactive tutorial, practice vs AI, accessibility options, call explanations | A new player can finish the tutorial and play a match unaided |
| B8 Performance and release | Quality presets, dynamic resolution, PWA, offline cache, device checks, final test report | Section 19 acceptance met; build published |
| B9 Online (v1.1) | ws server, prediction, lobbies, rejoin | Network acceptance met |

Output is delivered as the published web page plus the full source files, so the owner can play immediately and keep the project.

# 24. Content Specification

### 24.1 Maps

| Map | Lighting and weather | Props and palette |
| --- | --- | --- |
| School playground | Morning daylight, optional overcast | Low brick wall, a tree, a small school block, swing silhouettes; warm brown earth, patchy grass. |
| Village field | Late afternoon, optional light rain | Banana and palm trees, bamboo fence, a tin-roof house, haystack; green fringe, damp earth. |
| Competitive arena | Evening floodlights | Low stands with instanced crowd, banners, floodlight towers, scoreboard; clean packed earth. |

Each map has day/evening variants. Court data, lines and gameplay are identical in all maps.

### 24.2 Roster, kits and cosmetics

- Twelve preset athletes with Bangladeshi names (for example Rahim, Karim, Nadia, Sumi, Tanvir, Mitu, Arif, Rima, Sohag, Lipi, Jabed, Popy), mixed genders, each with a fixed face, hair, skin tone and starting kit.

- Team kits: casual (lungi-and-shirt style and school-sports tee) and professional numbered kits. Team colours always contrast and carry a pattern (stripe or hoop) so identification never depends on colour alone.

- Unlockables (earned by XP): extra kits, hairstyles, faces, Sikka armbands, celebration emotes. Cosmetic only.

### 24.3 Tutorial and drills

| Lesson | Teaches |
| --- | --- |
| 1 The court | Rows, spine, lanes, front and back, how a point is scored. |
| 2 Move as attacker | Walk, run, sprint and stamina. |
| 3 Cross a lane | Timing a crossing against a slow guard. |
| 4 Move as guard | Lane-locked movement and the lane camera. |
| 5 Tag and hold | Reach, aim assist, post-touch hold, why a line step voids a tag. |
| 6 Sikka | The spine and what the armband means. |
| 7 Calls | Reading call banners, reason codes and replay. |
| 8 Mini match | A 90-second match against Easy AI. |

Practice mode adds five drills against AI: lane crossing, full circuit, guard reaction, line discipline, and Sikka spine control (all in v1).

### 24.4 Strings and audio

About 400 UI strings in Bangla and English (menus, HUD, calls, tutorial). Synthesised audio set: referee whistle (start, end, foul), "Sikka Shoi" voice-style call (synthesised chant, optional), footsteps on earth, grass and chalk, tag slap, void buzz, point chime, crowd bed, UI blips.

# 25. Tuning Constants Sheet (v1)

Single reference for the code. All values are data, not hard-coded. 1 second = 60 ticks.

| Group | Constant | Value |
| --- | --- | --- |
| Simulation | Tick rate / max steps per frame | 60 Hz / 5 |
| Court | Box size / width / rows (6v6, 4v4, 2v2) | 3.048 m / 6.096 m / 5, 4, 3 |
| Court | Lane width / line half-width / foot circle radius | 0.60 m / 0.05 m / 0.07 m |
| Attacker | Capsule radius / height | 0.30 m / 1.70 m |
| Attacker | Walk, jog, run, sprint speed | 1.6, 3.2, 5.0, 6.4 m/s |
| Attacker | Time to run speed / stop time | 18 ticks / 12 ticks |
| Attacker | 180° turn at sprint / at run | 27 ticks / 12 ticks |
| Stamina | Capacity / sprint drain / recovery jogging / recovery standing / sprint re-enable | 100 / 18 per s / 10 per s / 16 per s / 25 |
| Guard | Walk, jog, run speed along lane | 1.6, 2.8, 4.2 m/s |
| Guard | Time to speed / stop time | 6 ticks / 5 ticks |
| Tag | Reach from body centre / aim-assist cone | 0.90 m / 25° |
| Tag | Wind-up / active / recovery / hold window | 6 / 9 / 18 / 30 ticks |
| Tag | Speed while tagging / hit-stop | ×0.5 / 4 ticks (visual only) |
| Timing | Standard half / break | 18,000 ticks (5:00) / 1,800 (30 s) |
| Timing | Quick half / break | 12,600 ticks (3:30) / 1,800 |
| Timing | Standard tie-break / Traditional cap | 7,200 + 1,800 + 7,200 ticks / 28,800 (8:00) |
| Timing | Transition cap / clock-zero resolve window | 360 ticks / 120 ticks |
| Pro | Feint / burst cut / lunge | 12 ticks + 180 cooldown / 9 ticks + 15 stamina / +0.35 m reach, +21 recovery, 240 cooldown |
| Camera | Attacker: distance / height / pitch / FOV | 5.0 m / 2.8 m / −22° / 70° |
| Camera | Guard: distance / height / yaw limit | 4.5 m / 2.4 m / ±25° |
| AI reaction | Easy / Standard / Hard / Expert (ticks) | 24 / 18 / 13 / 10 |
| AI balance | Target round-trip success per daan at equal tier | 30–45% |
| Network (v1.1) | Server tick / snapshots / interpolation / lag-comp cap | 30 Hz / 15 Hz / 100 ms / 120 ms |

# 26. Release and Operations

- Hosting: the published page serves v1.0 immediately; the same files can be put on any static host. The service worker caches everything for offline play.

- Versioning: semantic versions; the build shows version and profile versions on the About screen and on every replay.

- Quality gate before each release: all automated tests green, soak run in band, performance check on Low and Balanced, manual checklist on one desktop and one phone browser, Bangla text check.

- Device matrix: Chrome on Windows and Android (primary), Firefox on desktop, Safari on iOS and macOS (best effort, Low preset fallback).

- Updates: rule corrections ship as new profile versions; old replays keep their original profile version and stay playable.

- Store options (post-launch): wrap as an Android app (Capacitor) if wanted; this requires the owner’s developer account and signing key (Section 21).

- Feedback loop: an in-game "report a call" button stores the replay locally and lets the player copy or share it, so disputed calls can be reproduced exactly.

# Appendix A. Glossary (English / Bangla)

| Term | Meaning |
| --- | --- |
| Dariabandha (দাড়িয়াবান্ধা) | The traditional Bangladeshi lane-based court game; also written Dariyabandha, Daria Banda; local name gadi (গাদি). |
| Daan (দান) | An attacking turn. |
| Sikka (সিক্কা) | The defender who may use the central long line; often the captain. |
| Sikka Shoi | Start call used in some regions. |
| Aara court (আড়া কোর্ট) | Cross court: the strip guarded by one defender. |
| Khara court (খাড়া কোর্ট) | Vertical (central) court along the spine. |
| Gadi / game (গাদি) | A point for a completed round trip. |
| Nun-ghor (নুনঘর) | "Salt house", the second box in the village gadi layout. |
| Dariya judge (দাড়িয়া জজ) | Line judge in competitive play. |
| Line guard | A defender confined to one cross court. |
| Valid tag | A touch by a guard legally in position that survives the post-touch hold. |
| Rules profile | A named, versioned rule set. |
| Authoritative state | The single source of truth for rule outcomes. |

# Appendix B. Source Register

| Source | Used for | Reliability note |
| --- | --- | --- |
| English Wikipedia, "Dariyabandha" | Court size, 6 per team, 2×25 min, half-team attack, officials, 10-1-10, foot-on-line, vacate rule, "game" scoring | Secondary; some lines marked "citation needed"; cites Jugantor and Jaijaidin. |
| Bangla Wikipedia and Wikipedia sports page | Same rules in Bangla; regional names (patail court, nun court) | Secondary; repeats the same text. |
| Jugantor, "Jano: Gramin khela Dariabandha" (24 Jan 2024) | Court, 6 per team, toss, 10-1-10, tag rule | National newspaper; secondary. |
| Teachers Portal (Bangladesh government), blog and lesson pages | Court text, post-touch hold, foot on line, vacate rule, 5–9 players per team | Government education site, user-contributed; secondary. |
| Kaler Kantho (21 Apr 2024) | Village gadi: box 1, nun-ghor, toss, daan cancelled by tag, 1 gadi | Memoir-style feature; single variant. |
| University of Dhaka / UNESCO, "Traditional Games of Bangladesh" | Sikka as captain of the long line, "Sikka Shoi", regional differences (snippets only) | Best scholarly source; full text not retrieved. |
| Wikipedia, "Atya patya" | Comparison only: related Indian game, 7-minute innings | Not a source for Dariabandha rules. |

# Appendix C. v1.0 Problems and Their Fixes

| v1.0 problem | v1.1 fix | Section |
| --- | --- | --- |
| Core rules all VERIFY, no worked profile | Sourced Traditional, Competitive Standard and Quick rule sheets; interpretations listed | 6 |
| "Advanced mechanics" requested but forbidden | Separate Pro ruleset with tick-box mechanics | 17 |
| Who controls whom undefined; no AI | One human = one player; seats; AI spec and tiers | 5, 12 |
| No tag button; same controls for all roles | Tag input; role-specific schemes; lane-projected guard movement | 11 |
| Defenders are lane-bound but camera was generic | Auto lane-aligned guard camera | 11.3 |
| Court mixed feet; 2v2/4v4 shrank boxes | Metric units; constant box size; fewer rows | 7 |
| No numeric feel values or tick rate | First-pass speeds, reach, timings, 60 Hz tick, tick-based windows | 9, 10 |
| Stamina applied to everyone | Attackers only, sprint only | 10.1 |
| Competitive was 7 minutes only; source says 2×25 | Full and Quick queues | 6 |
| No referee or review | Visible officials, reason codes, replay | 8, 13 |
| Online scope vague | Three phases; authoritative model; reconnect rules | 14 |
| Platform and engine undecided | Targets, budgets, engine comparison, recommendation | 15 |
| No localisation | Bangla/English, terminology, text-shaping test | 13.6 |
| No production plan | Milestones and exit criteria; grey-box policy | 20 |
| No figures | Court, scaling and state-flow diagrams | 7, 9 |
| Acceptance criteria not measurable | Measurable table and budgets | 15, 19 |
| "Do not build until approved" blocked rule testing | Optional grey-box prototype (D37) | 2, 20 |

# Appendix D. Change Log

| Version | Date | Change | Status |
| --- | --- | --- | --- |
| 1.0 | 22 Oct 2026 | Initial consolidated master design document. | Superseded |
| 1.1 | 22 Oct 2026 | One human = one player CONFIRMED ; online rules research merged; rule sheets; metric court and scaling; AI, officials, controls, platform, roadmap, Pro ruleset; owner decision sheet. | Superseded |
| 2.0 | 22 Oct 2026 | Final locked plan: all 37 decisions made by the designer on owner delegation; compact match timing; web 3D stack; full technical plan, build order, content spec, tuning sheet, release plan. | LOCKED |

Change-control rule: every substantive change records the section, old decision, new decision, reason, impact on rules, presentation and performance, and which profile or variant it affects.